**Change Log**

**Data Forge LLC**

**4601 Mid Rivers Mall Drive**

**Cottleville, MO 63376**

**7/26/2023**

**Standard Change Log Template:**

| **Change Log** | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Project: Code Crate** | | | | | | **Date: 7/30/2023** | |
| **Change No.** | **Change Type** | **Description of Change** | **Requestor** | **Date Submitted** | **Date Approved** | **Status** | **Comments** |
| CC000 | Initialization | Project creation | Connor | June 18th 2023 | June 18th 2023 | Approved | Project Code Crate started |
| CC001 | Design | Framework | Bailey | June 22nd 2023 | June 22nd 2023 | Approved | Basic page framework for client side |
| CC002 | Scheduling | Emergency Team meeting | Connor | June 22rd 2023 | June 22rd 2023 | Approved | Set up group meeting for June 23th |
| CC003 | Scope | Defining Variables | Ryan | June 24th 2023 | June 24th 2023 | Approved | Variables to use within saved codes in Program |
| CC004 | Design | Framework | Bailey | June 24th 2023 | June 25th 2023 | Approved | Updated Framework |
| CC005 | Request | Asking for security measures | D. Wang | June 25th 2023 | June 25th 2023 | Approved | Explore security measures to be implemented |
| CC006 | Scope | Device implementation | Bailey | June 25th 2023 | June 27th 2023 | Approved | Code to be managed to be multi device supported |
| CC007 | Design | Framework | Connor | June 26th 2023 | June 26th 2023 | Approved | Basic Back end framework established |
| CC008 | Scheduling | Emergency Team meeting | Connor | June 29th2023 | June 30th 2023 | Approved | Set up group meeting for July 7th |
| CC009 | Design | Navigation | Ryan | June 29th 2023 | \*July 1st 2023 | Denied | Not needed with this version and use |
| CC010 | Scope | Credentials | Connor | July 2nd 2023 | July 3rd 2023 | Approved | Login Feature Explored |
| CC011 | Design | Login | Bailey | July 5th 2023 | July 7th 2023 | Approved | Login feature implemented |
| CC012 | Request | True Logout and Logging | D. Wang | July 8th 2023 | July 8th 2023 | Approved | Asked to incorporate True log-out and a logging system |
| CC013 | Design | Database Update | Phuong | July 8th 2023 | July 9th 2023 | Approved | Update to the database backend work |
| CC014 | Scope | Logging Features | Connor | July 9th 2023 | July 9th 2023 | Approved | Explored options for recent request |
| CC015 | Design | True Log out | Bailey | July 13th 2023 | July 13th 2023 | Approved | Code updated |
| CC016 | Design | Cypher | Connor | July 13th 2023 | July 17th 2023 | Approved | Implemented working cypher |
| CC017 | Scheduling | Team meeting request | Ryan | July 14th 2023 | July 14th 2023 | Approved | Team meeting July 21st |
| CC018 | Design | Code Merge | Connor | July 16th 2023 | July 18th 2023 | Approved | Merge all code to main for demonstration |
| CC019 | Scope | Authentication | Bailey | July 17th 2023 | July 22nd 2023 | Denied | Time constraints prevented implementation of this feature |
| CC020 | Design | Cipher updates | Connor | July 17th 2023 | July 27th 2023 | Approved | Cipher now makes use of rotational bit shifting. |
| CC021 | Request | Introductory video | D. Wang | July 22nd 2023 | July 22nd 2023 | Approved | Asked the team to create a 3 minute video about the project. |

This free Change Log Template is brought to you by [www.ProjectManagementDocs.com](http://www.projectmanagementdocs.com)