Milestone List

# Data Forge LLC.

# 4601 Mid Rivers Mall Drive

# Cottleville, MO 63376

# July 7, 2023

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone List** | | | | |
| **Project:** Code Crate | | | **Date: 7/7/2023** | |
| **Milestone No.** | **Milestone** | **Mandatory/Optional** | **Completion Date** | **Verification** |
| 1 | Setup framework and dev environment | Mandatory | 06/22/2023 | Sponsor Verification |
| 2 | Creating the user account and password log Databases(CSV) | Mandatory | 7/7//2023 | Sponsor Verification |
| 3 | Creating the User Account client-side and implementing the user account services | Mandatory | 7/7//2023 | Sponsor Verification |
| 4 | Creating the password log client-side and implementing the password log services | Mandatory | 7/7//2023 | Sponsor Verification |
| 5 | Create the password generator | Optional | 7/21/2023 | Sponsor Verification |
| 6 | Implement encryption | Mandatory | 7/21/2023 | Sponsor Verification |
| 7 | Implement authenticators | Optional | 7/21/2023 | Sponsor Verification |
| 8 | Bug testing | Mandatory | 7/30/2023 | Sponsor Verification |
| 9 | Polish client-side | Mandatory | 7/30/2023 | Sponsor Verification |
| 10 | Deploy to Canvas | Mandatory | 7/30/2023 | Sponsor Verification |